* RS-AI
  + Problem Definition (1 week)
  + Gantt Chart (1 day)
  + Agile Prototypes (10 weeks)
    - Define/Plan (1 day)
    - Backend (4 weeks)
    - Interface (6 weeks)
    - Test (1 day)
  + Client interviews (recurring fortnightly)
  + Research programming techniques (recurring weekly)
  + Testing phase (1 week)

Features:

* Mouse
  + Move Mouse
  + Click Mouse
* Keyboard
  + Type Text
  + Press special keys
* Console
* OCR
* Networking
* Statistics

# Gantt Chart

**Project:** RS-AI

**Start Date:** 19/05/2014

**Finish Date:** 25/08/2014

**Scale:** Weeks